🌿 GreenGo POS

Final Engineering Blueprint & B2B SaaS Roadmap

Unified Commerce POS | Fresh Produce & Perishables Specialization

| Document Field | Value |
| --- | --- |
| Document Version | 1.0 — FINAL |
| Classification | CONFIDENTIAL — Verdent.ai Internal |
| Prepared By | Principal Solutions Architect / CISO / SaaS TPM |
| Issued To | Verdent.ai Engineering Team & GreenGo CEO |
| Date | 2025 |
| Parent Company | Wayloz |
| Product | GreenGo POS & Inventory Management System |
| Specialization | Fresh Produce, Juices & Perishables |
| Architecture Model | B2B SaaS, Multi-Tenant, Offline-First |

# Table of Contents

Table of Contents	1

1. Executive Summary	3

1.1 Key Architectural Principles	3

2. Architecture Decision Records	3

Decision	4

Consequences	4

Decision	4

Rationale	4

Implementation Contract	4

Context & Problem Statement	5

Decision: Two-Phase Soft Allocation Model	5

Stock Floor Configuration	5

BOM Yield Race Condition Fix	5

Decision	6

Architecture Diagram	6

Specific Hardware Mandates	6

Problem Statement	6

Decision: UoM Conversion Table Architecture	7

Decision	7

Android Time Integrity Protocol	7

Scope Statement	8

P2PE Architecture	8

CMI Offline Floor Limits — Legal Prerequisite	8

Lana Cash (CIH Bank) Integration	8

3. B2B SaaS Architecture	8

3.1 Multi-Tenancy Model	9

3.2 Super-Admin Dashboard (CEO Panel)	9

Core Modules	9

License Key Technical Specification	10

3.3 RBAC Schema	10

3.4 Public Web Portal	10

Required Pages & Features	10

4. Information Security Architecture	11

4.1 Data Encryption	11

4.2 Certificate Pinning (Anti-MITM on Store Wi-Fi)	12

Implementation	12

4.3 Android Root & Tamper Detection	12

4.4 API Security	12

4.5 Shrinkage & Waste Record Integrity	12

5. Sprint Backlog & Execution Plan	13

5.1 Pre-Sprint: Foundation (Week 0 — before Sprint 1)	13

5.2 Sprint 1 — Foundation Data Models & Core Offline Engine (Weeks 1–3)	13

5.3 Sprint 2 — Core POS UI, Product Catalog & BOM Logic (Weeks 4–6)	14

5.4 Sprint 3 — Payment Integration, Security Hardening & SaaS Layer (Weeks 7–9)	15

5.5 Sprint 4 — Observability, MDM & Public Portal (Weeks 10–12)	16

5.6 Phase 2 Roadmap (Post-MVP, Q3 2026 onwards)	17

6. Verdent.ai Specific Engineering Directives	17

6.1 AI Code Generation Governance	18

6.2 Race Condition Testing Protocol	18

6.3 Separation of Concerns: HardwareIOService vs React Frontend	18

6.4 Code Quality Gates (CI Pipeline — All Must Pass for Merge)	19

7. MVP Scope Boundaries & Risk Register	19

7.1 Explicitly Out of MVP Scope	19

7.2 Risk Register	20

7.3 Return & Refund Logic for Perishables	20

8. Infrastructure Architecture	21

8.1 Production Stack	21

9. Document Control	21

PART I — EXECUTIVE SUMMARY & DOCUMENT PURPOSE

# 1. Executive Summary

This document is the authoritative source of truth for the engineering and delivery of the GreenGo Unified Commerce Platform. It supersedes all prior architectural discussions, draft reports, and informal specifications. Every decision herein is final until formally revised through the ADR amendment process defined in Section 2.

GreenGo is a B2B SaaS POS and Inventory Management platform, built by Verdent.ai under the parent entity Wayloz. It serves retail grocery and fresh produce operators who require absolute offline reliability, precise perishable inventory management, and hardware-grade integration at scale. The business model exposes GreenGo to enterprise clients via a Super-Admin licensing and subscription platform managed directly by the CEO.

DIRECTIVE: No code, schema, or API contract may be written before the responsible engineer reads the relevant ADR and acknowledges it in the sprint ticket. Architecture deviations require a written ADR amendment — not a Slack message.

## 1.1 Key Architectural Principles

- Offline-First is non-negotiable: every register must transact indefinitely without a network connection.

- CRDT eventual consistency is a synchronization mechanism — it does not enforce inventory correctness. Soft Allocation guards correctness.

- Hardware I/O (scales, printers, payment terminals) must never block the POS UI thread under any circumstances.

- PAN (Primary Account Number) data must never enter the GreenGo software stack. P2PE compliance is architectural, not a configuration choice.

- The SaaS layer is a separate bounded context from the POS application. Tenant isolation is enforced at both the database and API gateway levels.

- All AI-generated code produced by Verdent.ai must pass human review and concurrent load simulation before merge to main. AI scaffolding is a starting point, never a final artifact for sync or BOM logic.

PART II — ARCHITECTURE DECISION RECORDS (ADRs)

# 2. Architecture Decision Records

ADRs document every significant technical decision, the alternatives considered, the rationale, and the binding consequences. Numbered sequentially; amendments append a revision suffix (e.g., ADR-002-R1).

| ADR-001 | Primary Database: PostgreSQL 17 (Stable) with UUIDv7 | STATUS: ADOPTED |
| --- | --- | --- |

### Decision

The central backend database is PostgreSQL 17 (current LTS-track stable release). PostgreSQL 18 is rejected for production use as it carries pre-release risk for a retail environment with zero tolerance for data corruption. The pg_uuidv7 extension will provide UUIDv7 generation on PG17.

### Consequences

- All primary keys use UUIDv7 generated client-side during offline transactions to guarantee monotonic insert ordering and B-tree efficiency.

- Table partitioning by created_at (quarterly ranges) is mandatory from schema v1 for the transactions, inventory_events, and audit_log tables. Do not retrofit.

- PgBouncer in transaction pooling mode is mandatory in front of the sync API. Connection limits per tenant enforced at the pool level.

- Migration path to PG18 scheduled for Q3 2026 post-LTS announcement.

| ADR-002 | Local Data Encryption: SQLCipher for RxDB/SQLite on Android | STATUS: ADOPTED — MANDATORY FROM DAY 1 |
| --- | --- | --- |

### Decision

The RxDB local database on all Android registers uses the SQLCipher storage adapter (rxdb-premium or community fork compatible with SQLCipher 4.x). The raw SQLite file on disk is AES-256 encrypted at rest. There is no unencrypted development mode — SQLCipher is active in all environments including CI test runners.

### Rationale

- Android devices in retail environments are rooted, stolen, or physically compromised. Plaintext SQLite is extractable in under 60 seconds from a rooted device with ADB.

- PCI-DSS Requirement 3.5 mandates encryption of stored data in environments that process payment metadata. Even with P2PE, shift reports and transaction summaries stored locally require protection.

- SQLCipher key is derived from: device hardware attestation ID + tenant license key via HKDF-SHA256. Key is never stored on disk. Derives at boot time from the Hardware-backed Android Keystore.

### Implementation Contract

- Key derivation function: HKDF-SHA256(input: Android ANDROID_ID || tenant_license_hash, salt: app_install_uuid, info: 'greengo-rxdb-v1')

- On device replacement or license revocation: the tenant license key is rotated via the Super-Admin API, rendering all local encrypted databases permanently unreadable. No remote wipe command required.

- SQLCipher PRAGMA cipher_page_size = 4096, PRAGMA kdf_iter = 256000 (PBKDF2 rounds). These values are locked and must not be reduced for performance.

VERDENT.AI DIRECTIVE: The first CI pipeline task is to verify SQLCipher encryption is active. A test must assert that the raw .db file is NOT readable as plaintext SQLite. This test must never be skipped or marked as pending.

| ADR-003 | Offline Inventory Sync: Soft Allocation replaces pure CRDT for BOM deductions | STATUS: ADOPTED — SUPERSEDES PREVIOUS CRDT-ONLY DESIGN |
| --- | --- | --- |

### Context & Problem Statement

The prior architecture specified RxDB CRDT as the sole conflict resolution mechanism for inventory. This is architecturally incorrect for bounded-resource deductions. CRDTs guarantee eventual consistency but not correctness bounds — two registers can independently deduct from the same stock without producing a 'conflict' that CRDT detects, resulting in negative inventory and double-sold stock.

### Decision: Two-Phase Soft Allocation Model

Inventory correctness is enforced through a Soft Allocation layer. CRDT handles all non-bounded data (product catalog, customer records, shift metadata). BOM deductions follow the protocol below:

| Phase | Location | Action | Failure Mode Handling |
| --- | --- | --- | --- |
| 1. Local Reservation | Register (SQLite) | Deduct from allocated_stock. Record deduction_intent in pending_queue with UUIDv7 timestamp. | If allocated_stock < quantity: warn cashier, require manager PIN to override. Log override event. |
| 2. Stock Floor Check | Register (SQLite) | If allocated_stock < stock_floor threshold: enter soft-online-required mode for that SKU. | Cashier sees warning. Can bypass with manager PIN. Bypass is logged immutably. |
| 3. Sync Submission | Backend API | Submit full pending_queue as an ordered batch. Backend sorts by UUIDv7 timestamp. | Network unavailable: queue persists indefinitely. Retry with exponential backoff (max 30s interval). |
| 4. Backend Adjudication | PostgreSQL 17 | Apply deductions in timestamp order. Detect over-deductions. Emit correction_events. | correction_events returned to register. Manager reconciliation UI surfaces discrepancies. |
| 5. Stock Replenishment | Backend API | Backend pushes updated allocated_stock grants to each register based on current inventory and register quota. | Register requests a refresh grant on reconnect. Configurable grant size per store policy. |

### Stock Floor Configuration

- stock_floor is configured per SKU per store in the Super-Admin dashboard.

- Default floor: 10% of average daily sales volume for that SKU. Configurable to 0 (no floor) for non-perishable packaged goods.

- When floor is breached: UI badge on item card, distinct audio cue on scan, manager dashboard alert.

### BOM Yield Race Condition Fix

Yield percentages are NOT global static constants. Each ingredient maintains a lot-level yield_override that cashiers or kitchen staff update per batch delivery. The yield used for a BOM deduction at sale time is the active yield_override for the current lot.

- Data model: ingredient_lots table with columns: lot_id (UUIDv7), ingredient_id, received_at, nominal_yield_pct, actual_yield_pct, recorded_by, recorded_at.

- BOM deduction calculation: raw_weight = (output_quantity / actual_yield_pct) * 100

- If no active lot exists: system falls back to nominal_yield_pct and logs a WARNING event for the manager.

VERDENT.AI DIRECTIVE: Write a concurrent load test that simulates 10 registers simultaneously deducting from a stock of 5 units. Assert that total deductions never exceed 5 units and that correction_events are emitted for the remainder. This test must pass before any BOM-related code is merged.

| ADR-004 | Hardware I/O: Dedicated Android Foreground Service — No WebView Bridge for Hardware | STATUS: ADOPTED — MANDATORY ARCHITECTURAL BOUNDARY |
| --- | --- | --- |

### Decision

All hardware communication (ESC/POS thermal printer, weighing scales, barcode scanners via USB/Bluetooth, payment terminal IPC) is handled exclusively by a dedicated Android Foreground Service (HardwareIOService). The React Native / PWA WebView layer communicates with this service through a localhost WebSocket server running on port 7730 (internal only, not exposed to network).

### Architecture Diagram

| Layer | Responsibility | Communication Method | Crash Isolation |
| --- | --- | --- | --- |
| React Native / WebView (UI) | All POS UI, cart management, receipt preview, scan input display. | WebSocket client → ws://localhost:7730 | HardwareIOService survives WebView crash. Print queue persists. |
| HardwareIOService (Android) | All USB/BT/LAN hardware I/O. Print queue management. Scale polling loop. Payment terminal IPC. | WebSocket server on :7730. Android Bound Service API. | Service declared as START_STICKY. Restarts automatically. Print queue is SQLite-backed (separate from RxDB). |
| Hardware Devices | Thermal Printer (ESC/POS). Weighing Scale (RS-232/USB/BT). Payment Terminal (SDK/Intent). | USB Host API, BluetoothGatt, TCP socket to LAN printer. | Device-level error events published to WebSocket. UI displays hardware status badges. |

### Specific Hardware Mandates

- ESC/POS Printing: Print commands are enqueued into the SQLite-backed PrintQueue in HardwareIOService. Print is asynchronous. Receipt confirmation is sent to UI via WebSocket message: {type: 'PRINT_ACK', receipt_id: '...', status: 'success'|'queued'|'error'}

- Arabic / French Receipt Encoding: HardwareIOService negotiates character encoding with the target printer during pairing. If printer supports UTF-8 ESC/POS (most modern models): use UTF-8. If legacy printer: transcode to Code Page 864 (Arabic) or Code Page 850 (Latin/French) via ICU4J Android library. Never assume encoding. Test receipts must cover: Arabic product names, French accents (é, à, ç), numeric amounts.

- Scale Integration: A continuous BLE/USB polling loop in HardwareIOService polls the scale every 200ms. Weight readings are pushed to WebSocket as {type: 'SCALE_WEIGHT', grams: 450, stable: true}. A BLE heartbeat ping runs every 15 seconds to prevent GATT timeout disconnection. On disconnect: automatic reconnect with 3 retries before surfacing 'Scale Offline' badge.

- USB Permissions (Android 12+): HardwareIOService requests UsbManager.requestPermission() at service start for all registered device classes. Permission grant is persisted in EncryptedSharedPreferences. Cashiers must never see permission dialogs mid-transaction.

VERDENT.AI DIRECTIVE: HardwareIOService must be developed and tested as a standalone Android module with a dedicated test harness that mocks the hardware layer. The React UI must never contain any import or dependency from hardware libraries. Separation of concerns is enforced at the Gradle module boundary.

| ADR-005 | Unit of Measure (UoM) Engine — Must Be Modeled Before BOM Schema | STATUS: ADOPTED — SPRINT 1 BLOCKER |
| --- | --- | --- |

### Problem Statement

Fresh produce operates across heterogeneous units: purchased by the carton (24 pieces), stored by the kg, sold by the gram or ml, wasted by the piece. Without a native UoM conversion engine in the data model, BOM cost calculations, yield deductions, and stocktake reconciliation produce systematically wrong results that compound over time.

### Decision: UoM Conversion Table Architecture

| Table | Key Columns | Purpose |
| --- | --- | --- |
| units_of_measure | uom_id, code (kg/g/ml/l/each/box), base_uom_id, conversion_factor | Master UoM registry. Every UoM has a base UoM (e.g., g is base for weight family). conversion_factor = how many base units per 1 of this UoM. |
| ingredient_uom_config | ingredient_id, purchase_uom, storage_uom, waste_uom, sale_uom | Per-ingredient UoM assignments. Oranges: purchase=carton(24), storage=kg, waste=each, sale=ml (as juice output). |
| bom_lines | bom_id, ingredient_id, quantity, quantity_uom, yield_lot_id | BOM quantities expressed in the storage_uom. Conversion from sale_uom to storage_uom applied at deduction time. |
| uom_conversions | from_uom, to_uom, factor, context (weight/volume/count) | Explicit conversion pairs. System validates that BOM line UoM is convertible to ingredient storage_uom at schema constraint level. |

- All BOM deductions are internally computed in the base UoM (grams for weight, ml for volume, each for count). Display layer converts to human-readable units.

- UoM conversions that cross family boundaries (e.g., pieces to grams) require a density_factor per ingredient (e.g., 1 medium orange = 180g). This is stored in ingredient_uom_config.unit_weight_grams. Without this, converting '3 oranges' to grams is undefined.

| ADR-006 | Time Integrity: Network Time Security (NTS) via Chrony + Server-Side Timestamp Authority | STATUS: ADOPTED |
| --- | --- | --- |

### Decision

NTS (Network Time Security, RFC 8915) is implemented via Chrony on the backend sync server to provide a tamper-proof, authenticated time source. However, Android devices do not use the system Chrony daemon — time integrity for Android registers is enforced at the application layer.

### Android Time Integrity Protocol

- On every sync call: the backend records server_received_at (PostgreSQL NOW() — trusted) alongside the client-submitted client_timestamp.

- If |server_received_at - client_timestamp| > 5 minutes: the sync batch is rejected with error code TIME_DRIFT_EXCEEDED. The register must re-sync its clock and resubmit.

- For shrinkage records and waste logs: the authoritative timestamp is server_received_at. The client_timestamp is stored as metadata only and is labeled 'client-reported' in all UI displays.

- Time drift alerts are surfaced in the Super-Admin dashboard per device if drift exceeds 2 minutes over a 24-hour window.

| ADR-007 | PCI-DSS & P2PE Compliance — Card Payment Architecture | STATUS: ADOPTED — NON-NEGOTIABLE |
| --- | --- | --- |

### Scope Statement

GreenGo software NEVER touches PAN (Primary Account Number) data. This is an architectural guarantee, not a configuration setting. Compliance scope reduction to SAQ P2PE is the goal. This section defines how.

### P2PE Architecture

| Component | Role | PAN Data Access | Compliance Scope |
| --- | --- | --- | --- |
| GreenGo POS App (Android) | Initiates payment: amount + transaction reference sent to terminal SDK. | NONE | Out of PCI scope (P2PE SAQ) |
| Payment Terminal Hardware (PAX / Ingenico / Verifone — CMI certified) | Captures card data. Encrypts PAN at hardware level before any data leaves the terminal chip. | Yes — encrypted only, never plaintext | PCI P2PE validated terminal |
| CMI P2PE Decryption Service | Decrypts encrypted card data in CMI's PCI-certified HSM environment. Returns authorization. | Yes — CMI's environment only | CMI's PCI scope, not GreenGo's |
| GreenGo Backend PostgreSQL | Stores tokenized transaction reference from CMI. No PAN. No track data. | NONE — token only | Out of PCI scope |

### CMI Offline Floor Limits — Legal Prerequisite

CRITICAL ACTION REQUIRED BEFORE DEVELOPMENT: The CMI offline floor limit agreement must be executed before any offline payment flow is coded. This is a legal and contractual requirement, not a technical one. The following technical constraints apply once the agreement is in place.

- CMI offline floor limits define the maximum transaction amount (in MAD) that can be authorized without online connectivity. Typical floor: 500 MAD for contactless, 200 MAD for chip offline.

- GreenGo POS must implement a floor limit enforcement gate: if transaction amount > offline_floor_limit AND register is offline: payment is declined (card). Cash-only fallback is offered.

- Offline authorized transactions are stored in the HardwareIOService's durable queue and transmitted to CMI in the next online window. Each offline auth has a cryptographic ARQC (Authorization Request Cryptogram) from the terminal that CMI validates on receipt.

- Transactions above floor limit that are forced offline by staff are a contractual violation. All such attempts are logged, and the register emits an alert to the Super-Admin dashboard.

### Lana Cash (CIH Bank) Integration

- Lana Cash operates as a mobile wallet QR payment. No card data involved. Integration via REST API with HMAC-SHA256 webhook signature verification. Entirely out of PCI card scope.

- Offline handling: Lana Cash requires online confirmation. No offline fallback. Cashier is informed and redirected to cash or card payment if offline.

PART III — B2B SAAS LAYER & WEB PRESENCE

# 3. B2B SaaS Architecture

## 3.1 Multi-Tenancy Model

GreenGo uses a shared-database, schema-per-tenant model. Each corporate client (Tenant) has an isolated PostgreSQL schema (namespace) within the shared cluster. Application-level row-level security (RLS) policies enforce cross-tenant data isolation as a defense-in-depth measure.

| Isolation Layer | Mechanism | What it Protects |
| --- | --- | --- |
| Schema isolation | PostgreSQL schema per tenant (CREATE SCHEMA tenant_{uuid}) | Structural isolation. Prevents SQL query cross-contamination. |
| RLS policies | All queries run with SET search_path = tenant_{uuid}; RLS active on all tables. | Defense-in-depth: even if search_path is misconfigured, RLS rejects cross-tenant access. |
| API Gateway | JWT claims contain tenant_id. API middleware validates claim against route. 403 on mismatch. | HTTP-layer isolation. Prevents tenant A calling tenant B's endpoints. |
| Encryption | SQLCipher key includes tenant_license_hash. Revoked tenant's local data is unreadable. | Physical device isolation. License revocation = instant local data lockout. |

## 3.2 Super-Admin Dashboard (CEO Panel)

The Super-Admin Dashboard is a separate web application (React + Next.js, deployed independently from the POS app) accessible exclusively at admin.greengo.io. It is not exposed to tenant users. Two-factor authentication (TOTP) is mandatory for all Super-Admin accounts.

### Core Modules

| Module | Features | Key API Endpoints |
| --- | --- | --- |
| Tenant Management | Create/edit/suspend/delete tenant accounts. Set corporate name, logo, max registers, store count, assigned payment gateway credentials. | POST /admin/tenants, PATCH /admin/tenants/{id}, DELETE /admin/tenants/{id} |
| License Key Management | Generate cryptographically signed license keys (HMAC-SHA256 signed, base32 encoded, XXXX-XXXX-XXXX-XXXX format). Assign to tenant. Revoke individually or per tenant. View key status, activation date, device fingerprint. | POST /admin/licenses/generate, DELETE /admin/licenses/{key_id}/revoke |
| Subscription Management | Create subscriptions: Monthly (30d), Quarterly (90d), Annual (365d). Set renewal reminders at -30d, -7d, -1d. View billing status. Manual override for grace periods. | POST /admin/subscriptions, PATCH /admin/subscriptions/{id}/extend |
| Automated Remote Lockout | On subscription expiry: license key status set to EXPIRED in central DB. Registers poll license status every 15 minutes. On EXPIRED status received: POS enters read-only mode (can view history, cannot process new sales). Grace period: 48 hours configurable. | PATCH /admin/licenses/{id}/status — automated via cron job |
| RBAC Management | Define roles: SUPER_ADMIN, SUPPORT_AGENT, BILLING_MANAGER. Assign permissions per module. Audit log of all admin actions (who did what, when, from which IP). | POST /admin/roles, POST /admin/users/{id}/roles |
| Store & Register Monitor | Real-time dashboard: online/offline status per register, last sync timestamp, hardware health (printer paper, scale connectivity), active shift summary per store. | WebSocket stream: /admin/ws/store-health |

### License Key Technical Specification

- Format: GGPO-{TENANT_ID_6CHARS}-{RANDOM_8CHARS}-{CHECKSUM_4CHARS}

- Signing: HMAC-SHA256(key_payload, MASTER_SIGNING_SECRET). Signature verified by backend and by the Android app on first activation.

- Binding: On first activation, the license key is bound to the device's Android hardware attestation ID. A bound key cannot activate on a second device without explicit unbind from Super-Admin panel.

- Expiry enforcement on device: The Android app caches the license_expiry timestamp (encrypted in EncryptedSharedPreferences). App checks cached expiry locally on startup. Online poll every 15 minutes updates this cache. If cache is > 24 hours stale (fully offline): enter grace mode and display 'Verify License' banner without blocking sales.

## 3.3 RBAC Schema

| Role | Scope | Key Permissions |
| --- | --- | --- |
| SUPER_ADMIN | Platform-wide | All: tenant CRUD, license management, billing, RBAC management, audit log access. |
| BILLING_MANAGER | Platform-wide | Subscription management, payment records. Read-only tenant view. No license key generation. |
| SUPPORT_AGENT | Assigned tenants only | Read tenant data, view register health, read-only license status. Cannot revoke or generate keys. |
| TENANT_OWNER | Own tenant | Manage own stores, registers, staff, product catalog, BOMs. Cannot access billing or license raw keys. |
| STORE_MANAGER | Assigned stores | Manage shifts, view inventory, reconcile stock, approve waste records. Cannot create new registers. |
| CASHIER | Assigned register | Process sales, record waste with manager approval, view own shift summary. Read-only product catalog. |

## 3.4 Public Web Portal

The public marketing and client acquisition site is deployed at greengo.io, built with Next.js 15 (App Router) + Tailwind CSS, hosted on Vercel with CDN edge caching. It is a statically generated marketing site with server-side rendered pricing and a client portal for license downloads.

### Required Pages & Features

| Page | Purpose | Key Elements |
| --- | --- | --- |
| Landing (Hero) | First impression for B2B buyers. | Headline value proposition, product screenshots/video, 3 client logos (social proof), CTA: 'Request Demo' and 'View Pricing'. |
| Features | Detailed capability overview. | Offline-First, BOM Yield Management, Hardware Integration, Multi-Tenant SaaS sections with visual icons. |
| Pricing | Convert visitor to lead or buyer. | Three tiers: Starter (1 store, 2 registers), Business (5 stores, 10 registers), Enterprise (unlimited, custom). Monthly/Annual toggle (20% discount annual). CTA: 'Start Free Trial' (14 days). |
| Demo Request | Lead capture. | Form: company name, country, store count, contact. Submits to CRM webhook (HubSpot or equivalent). Auto-email confirmation sent. |
| Client Portal (auth-gated) | Existing client self-service. | Download latest Enterprise APK, view license keys, subscription status, invoice history. |
| APK Download | Distribute Android app. | Version-tagged APK with SHA-256 hash displayed for integrity verification. Download requires active license or trial token. No public APK distribution. |
| Privacy Policy / Legal | Compliance. | GDPR / Law 09-08 (Morocco) compliant. Drafted by legal counsel before site launch. |

APK Distribution Security: The Enterprise APK must be signed with a dedicated Android signing keystore stored in a hardware security module (HSM) or managed key service (Google Play App Signing equivalent for enterprise). The APK must NOT be distributable from arbitrary URLs. Every download link is a signed, expiring URL (15 minutes TTL) generated by the backend for authenticated clients only.

PART IV — COMPREHENSIVE CYBERSECURITY PLAN

# 4. Information Security Architecture

This section is binding on all engineers. Security controls are not optional features to be added in a later sprint. They are architectural invariants. Any control marked MANDATORY that is missing from a pull request is grounds for automatic rejection.

## 4.1 Data Encryption

| Data State | Mechanism | Standard | Status |
| --- | --- | --- | --- |
| Local SQLite (Android registers) | SQLCipher 4.x — AES-256-CBC, 256-bit key, PBKDF2 256,000 iterations | PCI-DSS Req 3.5, NIST SP 800-111 | MANDATORY ADR-002 |
| Backend PostgreSQL (at rest) | PostgreSQL Transparent Data Encryption (TDE) via pgcrypto + filesystem-level encryption (LUKS on Linux host) | PCI-DSS Req 3.5 | MANDATORY |
| API communication (transit) | TLS 1.3 only. TLS 1.2 disabled. Cipher suites: TLS_AES_256_GCM_SHA384, TLS_CHACHA20_POLY1305_SHA256. | PCI-DSS Req 4.2.1, RFC 8446 | MANDATORY |
| Android EncryptedSharedPreferences | AES-256-GCM via Android Keystore. Stores: license key hash, derived SQLCipher key material, device fingerprint. | Android Security Best Practices | MANDATORY |
| Backup data (PostgreSQL dumps) | AES-256 encrypted before upload to S3/object storage. Encryption key stored in separate KMS (AWS KMS or HashiCorp Vault). | PCI-DSS Req 9.8 | MANDATORY |

## 4.2 Certificate Pinning (Anti-MITM on Store Wi-Fi)

Store Wi-Fi environments are hostile: captive portals, rogue APs, and simple ARP spoofing can intercept traffic. TLS alone is insufficient if the device trusts a malicious CA certificate installed by a store IT administrator.

### Implementation

- Android Network Security Config (network_security_config.xml): pin the backend API certificate's public key SHA-256 hash. Primary pin + one backup pin (pre-staged for certificate rotation).

- Pin format: sha256/<base64-encoded-subjectPublicKeyInfo-digest>

- Certificate rotation SOP: 90 days before expiry, the new certificate's pin hash is pushed to all registers via the background sync. Old and new pins are both active during the rotation window (overlap period: 30 days minimum). After full rollout confirmed, old pin is removed in the next app update.

- On pin mismatch: all API requests fail with a local error UI message 'Security Error: Network Untrusted. Please connect to authorized Wi-Fi.' The error is logged and reported to the Super-Admin security dashboard.

VERDENT.AI DIRECTIVE: Certificate pinning bypass in debug builds is ONLY permitted with an explicit debug flag (BuildConfig.DEBUG && BuildConfig.DISABLE_PINNING). This flag must never be set to true in release builds. CI pipeline must assert this as a build gate.

## 4.3 Android Root & Tamper Detection

Rooted Android devices can bypass SQLCipher key derivation, extract EncryptedSharedPreferences, and tamper with application logic. Root detection is a defense-in-depth measure.

| Detection Method | What it Catches | Response |
| --- | --- | --- |
| SafetyNet / Play Integrity API attestation | Google-verified device integrity. Detects rooted devices, bootloader unlocks, emulators. | On FAILS_BASIC_INTEGRITY: disable sales processing, display 'Unauthorized Device' error, report to Super-Admin. |
| File-system checks | Presence of /su, /system/xbin/su, magisk binaries, busybox. | Same as above. Runs at app startup and periodically every 30 minutes. |
| Debugging detection | isDebuggerConnected(), /proc/self/status TracerPid check. | Log detection event to Super-Admin audit log. Do not crash (avoid bypass via exception catching). Operate in restricted mode. |
| Signature verification | Verify APK signature hash against hardcoded expected value at runtime. | On mismatch (tampered APK): immediately terminate and log. |

## 4.4 API Security

- Authentication: JWT (RS256) with 15-minute expiry for POS API calls. Refresh tokens (opaque, stored server-side, 30-day sliding expiry) rotated on every use.

- Rate limiting: 1000 requests/minute per tenant on the sync API. 100 requests/minute on auth endpoints. Enforced at API Gateway (Kong / AWS API Gateway / Nginx + Lua).

- Input validation: All API inputs validated with JSON Schema before processing. SQL injection: parameterized queries only, no string interpolation in queries. Enforced via static analysis in CI (semgrep rules).

- Audit logging: All write operations to the backend log: timestamp, user_id, tenant_id, action, entity_type, entity_id, before_state (JSON), after_state (JSON). Logs are append-only (no UPDATE or DELETE on audit_log table). Retained for 7 years (PCI-DSS Req 10.7).

- CORS policy: The sync API only accepts requests from the GreenGo APK's package signature. Admin dashboard has a strict allowlist of admin.greengo.io. No wildcard origins.

## 4.5 Shrinkage & Waste Record Integrity

Shrinkage recording is a theft-prevention mechanism. The integrity controls ensure records cannot be backdated, deleted, or falsified.

- All waste/shrinkage records are immutable after creation. The waste_records table has no UPDATE or DELETE privileges granted to the application DB user — inserts only.

- Each record contains: recorded_by (staff_id), approved_by (manager_id — mandatory), client_timestamp, server_received_at (authoritative), register_id, weight_grams, lot_id, reason_code, photo_evidence_url (optional S3 pre-signed URL).

- Manager approval is enforced in-app with PIN entry. The approval event is a separate audit record linked to the waste record.

- End-of-day waste summary is locked (hash-chained) after shift close. Retroactive modification is cryptographically detectable.

PART V — REALISTIC SPRINT BACKLOG & VERDENT.AI EXECUTION DIRECTIVES

# 5. Sprint Backlog & Execution Plan

This sprint plan reflects honest complexity estimates. Timelines assume a 4-engineer team (2 full-stack, 1 Android/native, 1 DevOps/backend) augmented by Verdent.ai AI scaffolding. AI-generated code is accounted for in estimates — human review time is not discounted because code was AI-generated.

## 5.1 Pre-Sprint: Foundation (Week 0 — before Sprint 1)

These are blocking prerequisites. Sprint 1 cannot begin until all are complete.

| Task | Owner | Blocker For |
| --- | --- | --- |
| Execute CMI offline floor limit agreement | CEO / Legal | Any payment code |
| Procure PCI P2PE certified payment terminal (PAX A920 Pro or equivalent CMI-certified device) | CEO / Procurement | ADR-007 implementation |
| Set up PostgreSQL 17 + PgBouncer on staging server. Configure pg_uuidv7 extension. | DevOps | All backend work |
| Create Android signing keystore, store in HSM/managed key service | Lead Android Engineer | Any APK build |
| Set up CI pipeline: lint, unit tests, SQLCipher encryption verification test, APK signature check | DevOps | All code commits |
| Draft UoM registry: all units, base units, conversion factors for produce domain | Product Manager | Sprint 1 ADR-005 |

## 5.2 Sprint 1 — Foundation Data Models & Core Offline Engine (Weeks 1–3)

Sprint 1 delivers NO visible UI. It is entirely data model, sync engine, and hardware service architecture. Rushing UI before these foundations are solid is the primary cause of POS project failures.

| Story ID | Story | Acceptance Criteria | Est. Days |
| --- | --- | --- | --- |
| S1-001 | UoM Engine: Schema & Conversion API | units_of_measure, ingredient_uom_config, uom_conversions tables created with FK constraints. Conversion function uom_convert(value, from_uom, to_uom, ingredient_id) returns correct result for all test cases including cross-family conversions. | 3 |
| S1-002 | Ingredient Lots & Dynamic Yield Model | ingredient_lots table with actual_yield_pct, received_at, lot_id (UUIDv7). BOM deduction function accepts lot_id and uses actual_yield_pct. Falls back to nominal_yield_pct with WARNING log if no active lot. | 3 |
| S1-003 | RxDB + SQLCipher Setup on Android | RxDB initializes with SQLCipher adapter. CI test confirms raw .db file is NOT readable as plaintext SQLite. Key derivation from Android Keystore implemented. Test on physical Android 12+ device. | 4 |
| S1-004 | Soft Allocation Data Model in RxDB | allocated_stock, pending_deductions_queue, stock_floor collections created in RxDB schema. Local deduction function enforces floor check. Manager PIN bypass event logged. | 3 |
| S1-005 | HardwareIOService — Scaffold & WebSocket IPC | Android Foreground Service created. WebSocket server on :7730. Service starts on boot. Survives WebView process death. Separate Gradle module. React Native connects and receives heartbeat message. | 5 |
| S1-006 | UUIDv7 Generation Client Library | TypeScript utility generates compliant UUIDv7. Monotonic within same millisecond. Unit tested for uniqueness under concurrent generation (1000 concurrent calls, zero collisions). | 2 |
| S1-007 | Backend Sync API — Batch Deduction Adjudication | POST /sync/deductions accepts batch of pending_deductions, sorts by UUIDv7, applies in order, returns correction_events for over-deductions. Load tested: 50 concurrent batches from 50 mock registers. | 5 |
| S1-008 | Concurrent Load Test — BOM Race Condition | Test: 10 registers simultaneously deduct from stock=5. Assert total deductions <= 5. Assert correction_events emitted for remainder. MUST PASS before any BOM code merged. | 3 |

## 5.3 Sprint 2 — Core POS UI, Product Catalog & BOM Logic (Weeks 4–6)

| Story ID | Story | Acceptance Criteria | Est. Days |
| --- | --- | --- | --- |
| S2-001 | Product Catalog UI & PLU Management | Product search by PLU, barcode, Arabic/French name. Random-weight barcode (2xxxxx format) lookup. Category browsing. Works 100% offline from RxDB. | 4 |
| S2-002 | Cart Engine & BOM Auto-Deduction | Adding a BOM product to cart triggers deduction_intent creation. Quantity update recalculates BOM deduction. UoM conversions applied. Display shows both sale unit and deducted ingredient weight. | 5 |
| S2-003 | ESC/POS Printing via HardwareIOService | Cashier completes sale; print command sent to HardwareIOService via WebSocket. Receipt prints within 3 seconds. Arabic and French characters render correctly on target printer. PrintQueue persists across app restart. | 4 |
| S2-004 | Scale Integration via HardwareIOService | Weight appears in cart UI within 500ms of placing item on scale. Stable weight indicator shown. Scale disconnect handled gracefully with 'Scale Offline' badge. Auto-reconnect on device return. | 3 |
| S2-005 | Barcode Scanner Integration | USB and Bluetooth barcode scanners recognized. Scan event processed in < 200ms. Unknown barcodes surface 'Product Not Found' with manual PLU entry fallback. | 2 |
| S2-006 | Shrinkage / Waste Recording UI | Cashier initiates waste record. Manager PIN approval enforced. Record sent to pending_queue for sync. Immutable after creation. Weight unit toggle (g/kg). | 3 |
| S2-007 | Shift Management — Open & Close | Shift open: assign float, register operator. Shift close: cash count, variance calculation, print Z-report. Multi-register shift close is sequential, not concurrent. | 5 |

## 5.4 Sprint 3 — Payment Integration, Security Hardening & SaaS Layer (Weeks 7–9)

| Story ID | Story | Acceptance Criteria | Est. Days |
| --- | --- | --- | --- |
| S3-001 | CMI P2PE Terminal Integration | POS sends amount + reference to PAX SDK. Receives auth response. PAN never logged anywhere in GreenGo stack. SQLCipher audit confirms no card data in local DB. CMI sandbox end-to-end test passing. | 5 |
| S3-002 | CMI Offline Floor Limit Enforcement | If amount > floor AND offline: payment declined (card). Cash fallback offered. Offline auth stored and transmitted on reconnect. Above-floor offline attempt logged to Super-Admin. | 3 |
| S3-003 | Lana Cash QR Payment | QR displayed within 2 seconds of payment initiation. Online-only: clear offline error state. Webhook receipt verified with HMAC-SHA256. Transaction confirmed in cart. | 3 |
| S3-004 | Certificate Pinning Implementation | network_security_config.xml with primary + backup pins. Pin mismatch triggers 'Security Error' UI. Debug flag gate confirmed by CI assertion. Test with mocked wrong certificate. | 2 |
| S3-005 | Root & Tamper Detection | Play Integrity attestation check on app launch. File-system su check. APK signature verification. FAILS_BASIC_INTEGRITY disables sales. Event reported to Super-Admin audit log. | 3 |
| S3-006 | Super-Admin Dashboard — Tenant & License Management | Create tenant, generate license key, assign subscription. Revoke license: POS enters read-only mode within 15-minute poll cycle. RBAC roles enforced. TOTP login required. | 6 |
| S3-007 | Automated Subscription Expiry Lockout | Cron job sets license status=EXPIRED at expiry. Register polls, receives EXPIRED, enters read-only mode within 15 minutes. 48-hour grace period configurable. Renewal re-activates within one poll cycle. | 3 |

## 5.5 Sprint 4 — Observability, MDM & Public Portal (Weeks 10–12)

| Story ID | Story | Est. Days |
| --- | --- | --- |
| S4-001 | Sentry Integration — APK crash reporting + backend error tracking | 3 |
| S4-002 | Structured Logging to Loki / ELK. Log levels: DEBUG (dev), INFO (staging), WARN/ERROR (prod). | 3 |
| S4-003 | Store Health Dashboard (Super-Admin): real-time register online/offline, last sync, hardware badge status. | 4 |
| S4-004 | MDM Enrollment (Scalefusion or Microsoft Intune). Automated APK push to registered devices. Kiosk mode lockdown. | 4 |
| S4-005 | Public Web Portal: Landing, Features, Pricing, Demo Request form. | 5 |
| S4-006 | Client Portal: Auth-gated APK download (signed, expiring URL). License key display. Invoice history. | 4 |
| S4-007 | End-to-End UAT: Full sales flow, offline 4-hour simulation, sync reconciliation, shrinkage recording, shift close. | 5 |

## 5.6 Phase 2 Roadmap (Post-MVP, Q3 2026 onwards)

| Feature | Prerequisite | Complexity | Notes |
| --- | --- | --- | --- |
| Conversational BI (Text-to-SQL / NLP) | Separate analytics DB (DuckDB or ClickHouse). ETL pipeline from PostgreSQL OLTP. | HIGH | Never run NLP queries against live OLTP DB. Materialized views for analytics. |
| YOLOv11 Produce Recognition at Scale | Controlled lighting rig at checkout. Confidence threshold fallback to PLU. | HIGH | Advisory only — never in the blocking checkout path. Accuracy baseline: 85%+ required before rollout. |
| End-of-Day Markdown Pricing Engine | Price rule engine. Expiry date per lot. Time-triggered rule scheduler. | MEDIUM | Markdown % applied to lot-based stock approaching expiry. Interacts with BOM cost calculations. |
| Customer Loyalty Program | Customer profiles. Purchase history. Points engine. | MEDIUM | Multi-tenant: each tenant's loyalty scheme is isolated. |
| Multi-Currency & TVA Tier Support | Tax rule engine per product category (raw vs. processed produce). | MEDIUM | Morocco TVA: 20% standard, 14% food service, 0% basic staples. Must be configurable per tenant jurisdiction. |

PART VI — VERDENT.AI ENGINEERING DIRECTIVES

# 6. Verdent.ai Specific Engineering Directives

These directives are binding instructions for the Verdent.ai agentic AI development team. They define how AI-assisted code generation must be governed, tested, and reviewed. Violating these directives does not 'save time' — it creates debt that blocks production deployment.

## 6.1 AI Code Generation Governance

| Code Domain | AI Generation Permitted? | Human Review Requirement | Rationale |
| --- | --- | --- | --- |
| UI components, forms, layouts | YES — Full | Spot check — standard PR review | Low risk. Bugs are visual, easily caught. |
| API CRUD endpoints (non-financial) | YES — Full | Standard PR review + integration test | Medium risk. Standard patterns. |
| Database migrations / schema changes | YES — Draft only | MANDATORY senior review before merge | Schema changes are irreversible in production. |
| Sync engine & CRDT/Soft Allocation logic | DRAFT ONLY — Human rewrites core logic | MANDATORY: concurrent load test must pass | Race conditions in AI-generated sync code are a production data integrity risk. |
| BOM deduction & yield calculation | DRAFT ONLY | MANDATORY: unit tests + concurrent test S1-008 | Financial accuracy. Errors compound into month-end inventory loss. |
| Security controls (pinning, SQLCipher, root detection) | NO — Human-written only | MANDATORY: security-focused PR review | AI generates plausible-looking security code that often has subtle bypasses. |
| Payment terminal integration (CMI SDK) | NO — Human-written only | MANDATORY: PCI review checklist sign-off | PCI compliance. Zero tolerance for AI-generated payment flow code without full human authorship. |
| Android HardwareIOService | DRAFT — Human owns architecture | MANDATORY: Android engineer sign-off on service lifecycle | Android service lifecycle edge cases (device rotation, low memory, Doze mode) require expert knowledge. |

## 6.2 Race Condition Testing Protocol

All sync and inventory logic must be validated against the following concurrent test scenarios before any code is promoted to staging:

- Scenario: Concurrent BOM Deduction Beyond Stock — Test S1-008 (see Sprint 1). Simulate 10 goroutines/threads simultaneously calling the deduction API with quantity that collectively exceeds available stock. Assert: zero negative stock, all excess deductions returned as correction_events.

- Scenario: Offline Deduction Queue Replay — Two registers go offline for 2 hours, each accumulating 50 deductions. Both sync simultaneously. Assert: total deductions applied do not exceed actual stock at time of sync. Ordering is by UUIDv7 timestamp.

- Scenario: License Expiry Mid-Transaction — License is set to EXPIRED during an active sale. Assert: current transaction completes normally. Next transaction attempt shows read-only mode. No data loss or corruption.

- Scenario: HardwareIOService Crash During Print — Kill HardwareIOService process mid-receipt. Assert: PrintQueue retains the pending print job. On service restart, print job is resubmitted. No duplicate receipt printed (idempotency key on print jobs).

- Scenario: UoM Conversion Edge Cases — Convert 1 carton of oranges (24 pieces) → grams using unit_weight = 180g/piece → 4320g. Verify BOM deduction of 4320g from lot with actual_yield = 40% → juice output = 1728ml. Assert precision to 2 decimal places throughout.

## 6.3 Separation of Concerns: HardwareIOService vs React Frontend

This boundary is architectural and must be enforced at the Gradle module level:

| Rule | How Enforced |
| --- | --- |
| The React/RN module must have ZERO direct imports from Android USB, Bluetooth, or print libraries. | Gradle module dependency rules: hardware library dependencies declared ONLY in :hardware-service module. |
| All hardware state (scale weight, printer status, scanner input) flows exclusively via WebSocket messages on :7730. | React code only imports a HardwareClient TypeScript class that wraps the WebSocket connection. No direct Android API calls. |
| Hardware errors do not throw exceptions into the React layer. They are message events. | Error events: {type: 'HARDWARE_ERROR', device: 'printer', code: 'PAPER_OUT', message: '...'} React UI reacts to these messages, never to native exceptions. |
| Print jobs are fire-and-forget from the React perspective. PRINT_ACK confirmation is async. | React sends {type: 'PRINT_RECEIPT', receipt_id: uuid, payload: {...}} and moves on. UI updates on PRINT_ACK receipt. |
| HardwareIOService must start before the main Activity and must not depend on the main Activity for its lifecycle. | Declared in AndroidManifest.xml as a standalone service with android:exported='false'. Started by a BootReceiver. |

## 6.4 Code Quality Gates (CI Pipeline — All Must Pass for Merge)

| Gate | Tool / Method | Fail Action |
| --- | --- | --- |
| SQLCipher encryption active | Integration test: write record, read raw .db file, assert NOT valid SQLite | Block merge |
| No PAN data in any log or DB column | Static analysis: grep for card_number, pan, track_data, cvv in all string literals and log statements | Block merge |
| Certificate pinning not disabled in release | Build-time assertion: BuildConfig.DISABLE_PINNING must be false in release variant | Block merge |
| Concurrent BOM test (S1-008) passing | Automated in CI test suite | Block merge on BOM-related changes |
| No hardware library imports in React module | Gradle lint rule | Block merge |
| API SQL injection check | semgrep with Android + Node.js rulesets | Block merge on HIGH severity findings |
| APK signed with correct keystore | Post-build APK signature hash verification | Block merge / deployment |

PART VII — SCOPE BOUNDARIES, KNOWN GAPS & RISK REGISTER

# 7. MVP Scope Boundaries & Risk Register

## 7.1 Explicitly Out of MVP Scope

The following are deferred to Phase 2 or later. Engineering team must not implement these features in Sprints 1–4 even if technically tempted:

- YOLOv11 computer vision produce recognition

- Conversational BI / Text-to-SQL NLP

- Customer loyalty program

- Multi-currency support beyond MAD

- iOS / iPad POS client

- Integration with accounting systems (Odoo, QuickBooks)

- Supplier purchasing / purchase order management

- Demand forecasting or AI replenishment recommendations

## 7.2 Risk Register

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| CMI offline floor limit agreement delayed | HIGH | CRITICAL | Begin legal process in Week 0. Develop CMI payment code against sandbox without offline mode. Offline payment UI shows 'Coming Soon' in MVP if agreement not finalized. |
| Dynamic yield variance causes BOM cost errors | HIGH | HIGH | ADR-003 lot-level yield override is the mitigation. Kitchen staff training on yield update procedure. Month-end audit report highlighting yield variance > 10% from nominal. |
| Android device diversity causes hardware plugin failures | MEDIUM | HIGH | Mandatory hardware certification matrix: define 2-3 approved Android device models. All HardwareIOService testing on physical certified devices. No emulator-only validation. |
| AI-generated sync code has undetected race conditions | MEDIUM | CRITICAL | ADR-003 directive: AI drafts, human rewrites core sync logic. Concurrent load test S1-008 is a hard merge gate. |
| PCI audit failure due to scope misunderstanding | LOW | CRITICAL | ADR-007 P2PE architecture. Engage a PCI QSA consultant for a scoping review before first card transaction in production. |
| APK update failure leaves registers on outdated version | MEDIUM | MEDIUM | MDM (Sprint 4) is the mitigation. Until MDM is live: in-app forced update check on startup. Registers on versions > 2 major versions behind cannot process sales. |

## 7.3 Return & Refund Logic for Perishables

Returns on perishable items require a policy decision from the business before development. The technical model must support the chosen policy. Options are:

- Option A (No Restock): Refund issued. BOM deduction is reversed as a financial credit only. No inventory increment. Waste record created automatically.

- Option B (Restock): Item returned to inventory. Requires inspection approval by manager. Lot association re-established. Only valid if within 30 minutes of purchase.

CEO Decision Required: Select Option A or Option B for perishable returns policy before Sprint 2 begins. This decision affects the refund API, inventory event model, and receipt format.

PART VIII — INFRASTRUCTURE & DEPLOYMENT OVERVIEW

# 8. Infrastructure Architecture

## 8.1 Production Stack

| Component | Technology | Deployment | Notes |
| --- | --- | --- | --- |
| Backend API | Node.js (Fastify) or Python (FastAPI) | Docker containers on managed Kubernetes (GKE / EKS) or VPS with Docker Compose for MVP | Horizontal scaling per tenant load. PgBouncer sidecar. |
| Database | PostgreSQL 17 + PgBouncer | Managed DB service (Supabase, RDS, or Aiven) with daily encrypted backups | Schema-per-tenant. Quarterly range partitioning. |
| API Gateway | Kong or AWS API Gateway | Managed | Rate limiting, JWT validation, tenant routing, TLS termination. |
| Object Storage | S3-compatible (AWS S3 or Cloudflare R2) | Managed | Waste photo evidence, APK distribution (signed expiring URLs), DB backups. |
| Key Management | AWS KMS or HashiCorp Vault | Managed / Self-hosted | SQLCipher key material (master), backup encryption keys, APK signing key. |
| Time Sync Server | Chrony + NTS (RFC 8915) | Self-hosted on backend server | Authenticated time source for server timestamps. |
| Crash Reporting | Sentry (Android + Backend) | Sentry Cloud | PII scrubbing rules configured. No card data in error reports. |
| Log Aggregation | Loki + Grafana or ELK Stack | Self-hosted or managed | Structured JSON logs. 90-day hot retention, 7-year cold archive. |
| MDM | Scalefusion or Intune | Managed SaaS | Kiosk mode, APK push, remote lock, device inventory. |
| Public Website | Next.js 15 on Vercel | Vercel Edge Network | Static generation for marketing pages. SSR for pricing. |

DOCUMENT SIGN-OFF & VERSION CONTROL

# 9. Document Control

| Version | Date | Author | Change Summary |
| --- | --- | --- | --- |
| 0.1 — Draft | 2025 Q1 | Architectural Audit Team | Initial audit findings and gap analysis. |
| 1.0 — FINAL | 2025 | Principal Solutions Architect / CISO / SaaS TPM | Full blueprint incorporating all ADR amendments, B2B SaaS layer, cybersecurity plan, sprint backlog, and Verdent.ai directives. |

This document is the single source of truth for GreenGo engineering. All decisions, deviations, and amendments must be recorded as ADR revisions or sprint retrospective notes and appended to this document. Verbal decisions not recorded here do not exist architecturally.

END OF DOCUMENT — GreenGo POS Final Engineering Blueprint v1.0

© 2025 Wayloz / GreenGo. Confidential. All Rights Reserved.